| Minutes of Meeting |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting Held on |  | 09/19/2007 6:00pm to 7:30pm at ECSN 4.502 |  |  |
| Attendees |  | Chaitanya Halbe Eric Anderson LeQiao Madhura Bhatawdekar Sandip Gaikwad Vineet Singh Abhinav Devpura Jamie Smith Abhishek Anand |  |  |
| CC to |  | Weimin Ma |  |  |
| Minutes By |  | Sandip Gaikwad |  |  |
| Main Points Discussed |  | - Status of current work - Work to be completed next week - Next meeting date |  |  |
| Sr. No | Action Item | Action by | Target Date | Status |
| 1. | Finalize appliances to be chosen for design of HACS | All Team Members | 09/24/2007 | Open |
| 2. | Use Cases and Sequence Diagrams for web interface | Team – 1 Abhishek Anand LeQiao Vineet Singh Abhinav Devpura | 09/24/2007 | Open - Created Use Case Diagrame Created Sequence diagrames Completed Class Diagrames |
| 3. | Use Case diagram for Backend processing ,Sequence Diagrams and CRC | Team – 2 Chaitanya Halbe Eric Anderson Madhura Bhatawdekar Sandip Gaikwad Jamie Smith | 09/24/2007 | Open – Created Usecase Diagrame for Backend Created Sequence diagrames Started with CRC diagrames |
| 4. | Create Project Report | All Team Members | 09/27/2007 | Open |
| 5. | Create PPT Presentation | All Team Members | 09/27/2007 | Open |
| 6. | Next Meeting Date | All Team Members | 09/22/2007 6:30pm to 7:30pm at ECSN 4.502 | Open |