| Minutes of Meeting |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting Held on |  | 09/04/2007 6:00pm to 7:15pm at ECSN 4.502 |  |  |
| Attendees |  | Chaitanya Halbe Eric Anderson LeQiao Madhura Bhatawdekar Sandip Gaikwad Vineet Singh Abhinav Devpura Jamie Smith |  |  |
| CC to |  | Weimin Ma Abhishek Anand |  |  |
| Minutes By |  | Sandip Gaikwad |  |  |
| Main Points Discussed |  | - Requirement analysis of HACS - Brainstorming seesion for design ideas - Work to be completed next week - Next meeting date |  |  |
| Sr. No | Action Item | Action by | Target Date | Status |
| 1. | Go through online documentation of HACS system to get overall idea about HACS project. | All Team Members | 09/06/2007 | Open |
| 2. | Prepare requirement specification of HACS | All Team Members | 09/04/2007 | Open |
| 3. | Upload brainstorming ideas and explanations on trac | Eric Anderson | 09/04/2007 | Closed |
| 4. | Communicate drop from team of Rohit Sharma(Team member) to Weimin Ma | Sandip Gaikwad | 09/04/2007 | Closed |
| 5. | Finalize appliances to be chosen for design of HACS | All Team Members | 09/06/2007 | Open |
| 6. | Use Cases and Sequence Diagrams for web interface | Team – 1 Abhishek Anand LeQiao Vineet Singh Abhinav Devpura | 09/07/2007 | Closed |
| 7. | Sequence Diagrams and CRC | Team – 2 Chaitanya Halbe Eric Anderson Madhura Bhatawdekar Sandip Gaikwad Jamie Smith | 09/07/2007 | Closed |
| 7. | Next Meeting Date | All Team Members | 09/07/2007 6:00pm to 7:00pm at ECSN 4.502 | Open |